## Slide 1
Topics in Works FIDIC based contracts
I - INTRODUCTION
III – PROJECT ELEMENTS
II - WORKS
IV – WORKS and FIDIC BASED CONTRACTS

## Slide 2
I – INTRODUCTION

## Slide 3
Practical Guide (PRAG) is the working tool on contract procedures for European Union that provides contracting authorities, tenderers, and contractors with practical assistance in preparing and implementing procurement and grant contracts in the field of EU external action.
The practical guide explains both procurement and grant award procedures applying to European Union external actions financed from the general budget of the European Union and the European Development Fund (EDF).
There are strict rules governing the way in which the contracts are awarded.
These rules help to ensure that suitably qualified contractors are chosen without bias and that the best value for money is obtained, with the full transparency to the use of public funds.

## Slide 4
PROCUREMENT PROCEDURES
The basic principle governing the award of contracts is competitive tendering. The purpose is twofold:
  To ensure the transparency of operations; and
  To obtain the desired quality of services, supplies or works at the best possible price.
There are several different procurement procedures, each allowing for a different degree of competition.
Which procurement procedure to apply ?

## Slide 5
PROCUREMENT PROCEDURES
The rules for applying the standard procurement procedures are divided between those for:
SERVICES (e.g. technical assistance, studies, provisions of know-how and training)
SUPPLIES (i.e. equipment and materials) and
WORKS (i.e., infrastructure and other engineering works)

## Slide 6
PROCUREMENT PROCEDURES AS PER PRAG
SERVICE CONTRACTS | ≥ EUR 300 000 - International restricted or open tender procedure | < EUR 999 999 - Framework contract SIEA 2018 Or < EUR 300 000 - Framework contracts (SIEA 2018, Audit, Commission, …) - Simplified procedure |  | ≤ EUR 20 000 - Single tender A payment may be made against invoice without prior acceptance of a tender if the expenditure is ≤ EUR 2 500
SUPPLY CONTRACTS | ≥ EUR 300 000 - International restricted or open tender procedure | < EUR 300 000 but ≥ EUR 100 000 - Local open tender procedure | <EUR 100 000 but > EUR 20 000 - Simplified procedure | 
WORKS CONTRACTS | ≥ EUR 5 000 000 - International open tender procedure or - International restricted tender procedure | < EUR 5 000 000 but ≥ EUR 300 000 - Local open tender procedure | < EUR 300 000 but > EUR 20 000 - Simplified procedure | 

## Slide 7
II - WORKS

## Slide 8
Works contracts cover either the execution, or both the execution and design, of works or a work related to one of the activities referred to in Annex II to Directive 2014/24/EU of the European Parliament and of the Council of 26 February 2014 on public procurement and repealing Directive 2004/18/EC 1 or the realisation, by whatever means, of a work corresponding to the requirements specified by the contracting authority exercising a decisive influence on the type or design of the work.
A 'work' means the outcome of building or civil engineering works taken as a whole that is sufficient in itself to fulfil an economic or technical function.
“Works” means the outcome of building or civil engineering works taken as a whole that is sufficient of itself to fulfill an economic or technical function.
Works contracts are usually concluded by the beneficiary with which the Commission draws up a financing agreement (decentralized contracts).
* Directive 2004/l8/EC of the European Parliament and of the Council of 3l March 2004 on the coordination of procedures for the award of public works contracts, public supply contracts and public service contracts

## Slide 9
Drafting and contents of the tender dossier
TENDER DOSSIER CONTENTS (indicative):
Volume 1: Instructions to tenderer and tender forms
Volume 2: Draft contract and conditions (PRAG model, FIDIC, different)
Volume 3: Technical specifications
Volume 4: BoQ / Model financial bid / Schedule of payments
Volume 5: Design documents and drawings
The tender documents must clearly state whether a firm, non-revisable price must be quoted. The prices should normally be fixed and not subject to revision, but in specific cases a price revision clause might be justified. If that is the case, they must lay down the conditions and/or formulas for revision of prices during the lifetime of the contract.
https://webgate.ec.europa.eu/europeaid/online-services/index.cfm?do=publi.welcome&nbPubliList=15&orderby=upd&orderbyad=Desc&searchtype=QS

## Slide 10
Drafting and contents of the tender dossier
It is vital that tender documents are carefully drafted; not only for the proper execution of the contract but also for the sound functioning of the procurement procedure and project implementation.
These documents must contain all provisions and information that tenderers need to present in their tenders: the procedures to follow, the documents to provide, cases of non-compliance, award criteria, etc. It may be desirable for representatives of the final beneficiaries to participate in the tender preparation at an early stage.
Technical specifications must afford equal access for candidates and tenderers and not have the effect of creating unjustified obstacles to competitive tendering. They define the characteristics required for the Works with regard to the purpose for which they are intended by the Contracting Authority.
cont. ►

## Slide 11
Drafting and contents of the tender dossier (cont)
Particular attention must be paid to the preparation of the Technical Specifications for the works tendered.
These are the key to successful procurement and a sound works contract and project.
The Technical Specifications indicate - where applicable, lot by lot - the exact nature and performance characteristics of the works.
cont. ►

## Slide 12
Drafting and contents of the tender dossier (cont)…
  It is essential that the performance characteristics correspond to the intended purpose.
  If there needs to be an information meeting or site visit to clarify technical requirements at the site where the works are to be carried out, this should be specified in the instructions to tenderers, together with details of the arrangements.
  The purpose of the Technical Specifications is to define the required works precisely.
  The minimum quality standards, defined by the Technical Specifications, will enable the Evaluation Committee to determine which tenders are technically compliant.
cont. ►

## Slide 13
Drafting and contents of the tender dossier, cont…
Variant solutions:
Procurement notices must indicate whether or not tenderers may submit tenders for 'variant solutions'. Where variants are allowed by the tender dossier, the Contracting Authority may take them into account when:
  they are submitted by the tenderer submitting the least expensive, compliant tender; and
  they meet the technical specifications required by the tender dossier, attaining at least the minimum quality and performance required.
The Contracting Authority must clearly state in the tender dossier the minimum specifications to be respected by the variants and any specific requirements for their presentation.

## Slide 14
Award criteria:
Award criteria Purpose:
to determine what is the best offer, the most convenient for the Contracting Authority
• Price:
The award of the contract is made to the cheapest bid amongst those technically compliant. For services and works.
• Most economically advantageous tender (best value for money): Used in services. The award is a combination of price and quality (but in PRAG only)
• Quality of the proposal:
For Call for Proposals, the award of a grant is based on the quality of the proposal.

## Slide 15
III – PROJECT ELEMENTS

## Slide 16
The purpose of Terms of Reference (for service contracts) and Technical Specifications (for supply and works contracts) is to give instructions and guidance to contractors at the tendering stage about the nature of the tender they will need to submit and to serve as the contractor's mandate during the project implementations.
The Technical Specifications will be included in the Tender Dossier and will become an annex of the eventual contract awarded as a result of the tender.
SERVICE CONTRACTS
SUPPLY & WORKS
CONTRACTS
TERMS OF REFERENCE
TECHNICAL SPECIFICATIONS
TERMS OF REFERENCE & TECHNICAL SPECIFICATIONS

## Slide 17
The thorough preparation of the Technical Specifications is extremely important for the ultimate success of the project. It is important to ensure that the project has been properly conceived, that the work is carried out on schedule and that resources will not be wasted.
Therefore greater effort during the project preparation will save time and money in the later stages of the project cycle.
Technical specifications and budget must afford equal access for candidates and tenderers and not have effect of creating unjustified obstacles to competitive tendering.
TECHNICAL SPECIFICATIONS

## Slide 18
Technical Specifications define the characteristics of works regarding to the porpoise for which they are intended by the Contracting Authority Those characteristics include:
The quality levels;
Environmental performance;
Design of all requirements
The levels and procedures for conformity assessment;
Fitness to use;
Safety or dimensions, including, terminology, symbols, testing and test methods, packaging, marking and labeling, production procedures and methods.
TECHNICAL SPECIFICATIONS

## Slide 19
The Technical Specifications are prepared by or on behalf of the Contracting Authority.
Once the Tender Dossier have been finalized the tender procedure should be launched as soon as possible.
Technical Specifications – the bases for the project work plan – must reflect situation at the time of project start-up so as to avoid considerable effort having to be spent re-designing the project during the inception period.
TECHNICAL SPECIFICATIONS

## Slide 20
Contract Forecast
Procurement Notice
Invitation to Tender
Different types of Guarantees:
    Tender Guarantee
    Performance Guarantee
    Pre-financing Payment Guarantee
    Retention Guarantee
Appendix to the Tender
Cost estimation and BoQ
Model Financial Bids
Technical Specifications

## Slide 21
IV – FIDIC BASED CONTRACTS

## Slide 22
FIDIC
Fédération Internationale des Ingénieurs-Conseils
International Federation of Consulting Engineers

## Slide 23
Introduction
FIDIC – GENERAL OVERVIEW
FIDIC, the International Federation of Consulting Engineers
(the acronym is the French version of the name) represents the international business interests of firms belonging to national Member Associations of engineering-based consulting companies. As such, the Federation represents the business interest of firms supplying technology-based intellectual services for the built and natural environment.
Companies and organizations belonging to FIDIC national Member Associations may announce themselves as FIDIC members, and use the FIDIC logo.
Founded in 1913, FIDIC membership today numbers 64 Member Associations representing some 560 000 professionals. Full details of national associations are in the FIDIC Directory.
(available at http://www1.fidic.org/directory/default.asp).
Members

## Slide 24
Contacts
FIDIC – GENERAL OVERVIEW
Headquarters are in Geneva, Switzerland with Administrative staff of 5 – tel: + 41 22 7994900
Managing director – Enrico Vink
CEO – Nelson Ogunshakin
President elected from Executive Council of 7 national members for 2 year period
Website: www.fidic.org
Publications are at www.fidic.org.pub

## Slide 25
Family of contracts
FIDIC – GENERAL OVERVIEW
FIDIC has, over the years, issued a number of standard documents for use on construction projects. The contracts which are currently in most common use around the world are:
Short Form of Contract
(The 1999 Green Book)
The Conditions of Contract for Construction
(The 1999 Red Book);
The Conditions of Contract for Plant and Design-Build
(The 1999 Yellow Book);
The Conditions of Contract for EPC Turnkey Projects
(The 1999 Silver Book).

## Slide 26
Background
FIDIC – GENERAL OVERVIEW
In the past, a variety of formats were used, but the new Books have the same outline and the contents are ordered in similar ways, usually in 20 main clauses.
Before 1999
Starting in 1999

## Slide 27
Background
FIDIC – GENERAL OVERVIEW
The old ‘Red Book’ is superseded by the new Conditions of Contract for Construction.
Employer / consultant design

## Slide 28
Background
FIDIC – GENERAL OVERVIEW
The old ‘Yellow’ and ‘Orange’ Books are superseded by the new Conditions of Contract for Plant and Design-Build.
Contractor design

## Slide 29
Straightforward project?
Selecting the
right book
FIDIC – GENERAL OVERVIEW
Plant and/or high unforeseen risks?
Fixed price - lump sum
Little employer involvement
No major unforeseen risks
no
DISCUSS IN DETAIL
Employer ’s requirements with the Contractor, and negotiate a modified FIDIC contract
yes
Employer / consultant design?
yes
no
yes
yes
no
no

## Slide 30
FIDIC contracts:
Features and advantages
FIDIC – GENERAL OVERVIEW
FIDIC CONTRACTS
Effective | They establish clear and complete conditions between the parties, explicit and reasonable time limits, and provision for dispute resolution by adjudication.
Balanced | Fair apportioning of risks, rights and obligations between the parties.
Accepted | They are widely known, and recognised, and used for international contracts.
Supported | By development banks and other international and governmental authorities.
Well tried | Most of them have been used for a long time.
EFFECTIVE
BALANCED
ACCEPTED
SUPPORTED
WELL TRIED
FIDIC
CONTRACTS

## Slide 31
THE GREEN BOOK

## Slide 32
GREEN BOOK INDEX
GREEN BOOK
Short Form of Contract
General Conditions Outline
1. GENERAL PROVISIONS
2. THE EMPLOYER
3. EMPLOYER’S REPRESENTATIVES
4. THE CONTRACTOR
5. DESIGN BY CONTRACTOR
6. EMPLOYER’S LIABILITIES
7. TIME FOR COMPLETION
8. TAKING-OVER
9. REMEDYING DEFECTS
10. VARIATIONS AND CLAIMS
11. CONTRACT PRICE AND PAYMENT
12. DEFAULT
13. RISK AND RESPONSIBILITY
14. INSURANCE
15. RESOLUTION OF DISPUTES

## Slide 33
Short Form of Contract
(Green Book): Overview
FIDIC – GREEN BOOK
These Conditions of Contract are recommended for engineering and building work of relatively small capital value. However, depending on the type of work and the circumstances, the Conditions may be suitable for contracts of considerably greater value.
They are considered most likely to be suitable for fairly simple or repetitive work or work of short duration without the need for specialist sub-contracts. This form may also be suitable for contracts which include, or wholly comprise, contractor-designed civil engineering, building, mechanical and/or electrical works.

## Slide 34
Short Form of Contract
(Green Book): Key points
FIDIC – GREEN BOOK
Simple projects
Design by either party
Employer may appoint a Representative
Valuation as appropriate; to be agreed
Payments according to value of Works executed and Materials and Plant delivered to site
No certification of payments

## Slide 35
THE RED BOOK

## Slide 36
RED BOOK INDEX
1. GENERAL PROVISIONS
2. THE EMPLOYER
3. THE ENGINEER
4. THE CONTRACTOR
5. NOMINATED SUBCONTRACTORS
6. STAFF AND LABOUR
7. PLANT, MATERIALS AND WORKMANSHIP
8. COMMENCEMENT, DELAYS AND SUSPENSION
9. TESTS ON COMPLETION
10. EMPLOYER’S TAKING OVER
11. DEFECTS LIABILITY
12. MEASUREMENT AND EVALUATION
13. VARIATIONS AND ADJUSTMENTS
14. CONTRACT PRICE AND PAYMENT
15. TERMINATION BY EMPLOYER
16. SUSPENSION AND TERMINATION BY CONTRACTOR
17. RISK AND RESPONSIBILITY
18. INSURANCE
19. FORCE MAJEURE
20. CLAIMS, DISPUTES AND ARBITRATION
APPENDIX - GENERAL CONDITIONS OF DISPUTE ADJUDICATION AGREEMENT
RED BOOK
Conditions of Contract
for Construction
General Conditions Outline

## Slide 37
Conditions of Contract
for Construction (Red Book):
Overview
FIDIC – RED BOOK
Conditions of Contract for Construction, which are recommended for building or engineering works designed by the Employer or by his representative, the Engineer.
Under the usual arrangements for this type of contract, the Contractor constructs the works in accordance with a design provided by the Employer. However, the works may include some elements of Contractor-designed civil, mechanical, electrical and/or construction works.

## Slide 38
Conditions of Contract
for Construction (Red Book):
Key points
FIDIC – RED BOOK
Employer designs
Engineer, working for the Employer
Bill of Quantities
Payments based upon measurements
Certification of payments by Engineer

## Slide 39
Plant and Design Build
(Yellow Book): Overview
FIDIC – YELLOW BOOK

## Slide 40
Plant and Design Build
(Yellow Book): Overview
FIDIC – YELLOW BOOK
Conditions of Contract for Plant and Design-Build, which are recommended for the provision of electrical and/or mechanical plant, and for the design and execution of building or engineering works.
Under the usual arrangements for this type of contract, the Contractor designs and provides, in accordance with the Employer’s requirements, plant and/or other works; which may include any combination of civil, mechanical, electrical and/or construction works.

## Slide 41
YELLOW BOOK INDEX
1. GENERAL PROVISIONS
2. THE EMPLOYER
3. THE ENGINEER
4. THE CONTRACTOR
5. DESIGN
6. STAFF AND LABOUR
7. PLANT, MATERIALS AND WORKMANSHIP
8. COMMENCEMENT, DELAYS AND SUSPENSION
9. TESTS ON COMPLETION
10. EMPLOYER’S TAKING OVER
11. DEFECTS LIABILITY
12. TESTS AFTER COMPLETION
13. VARIATIONS AND ADJUSTMENTS
14. CONTRACT PRICE AND PAYMENT
15. TERMINATION BY EMPLOYER
16. SUSPENSION AND TERMINATION BY CONTRACTOR
17. RISK AND RESPONSABILITY
18. INSURANCE
19. FORCE MAJEURE
20. CLAIMS, DISPUTES AND ARBITRATION
APPENDIX - GENERAL CONDITIONS OF DISPUTE ADJUDICATION AGREEMENT
YELLOW BOOK
Plant and Design Build
General Conditions Outline

## Slide 42
Plant and Design Build
(Yellow Book): Key points
FIDIC – YELLOW BOOK
Contractor designs
Engineer, working for the Employer
Lump sum pricing
Payments according to progress
Certification of payments by Engineers

## Slide 43
Conditions of Contract for
EPC/Turnkey Projects
(Silver Book): Overview
FIDIC – SILVER BOOK

## Slide 44
SILVER BOOK INDEX
1. GENERAL PROVISIONS
2. THE EMPLOYER
3. THE EMPLOYER’S ADMINISTRATION
4. THE CONTRACTOR
5. DESIGN
6. STAFF AND LABOUR
7. PLANT, MATERIALS AND WORKMANSHIP
8. COMMENCEMENT, DELAYS AND SUSPENSION
9. TESTS ON COMPLETION
10. EMPLOYER’S TAKING OVER
11. DEFECTS LIABILITY
12. TESTS AFTER COMPLETION
13. VARIATIONS AND ADJUSTMENTS
14. CONTRACT PRICE AND PAYMENT
15. TERMINATION BY EMPLOYER
16. SUSPENSION AND TERMINATION BY CONTRACTOR
17. RISK AND RESPONSIBILITY
18. INSURANCE
19. FORCE MAJEURE
20. CLAIMS, DISPUTES AND ARBITRATION
APPENDIX - GENERAL CONDITIONS OF DISPUTE ADJUDICATION AGREEMENT
SILVER BOOK
Conditions of Contract for
EPC/Turnkey Projects
General Conditions Outline

## Slide 45
Conditions of Contract for
EPC/Turnkey Projects
(Silver Book): Overview
FIDIC – SILVER BOOK
Conditions of Contract for EPC/ Turnkey Projects, which are recommended where one entity takes total responsibility for the design and execution of an engineering project.
Under the usual arrangements for this type of contract, the entity carries out all the Engineering, Procurement and Construction: providing a fully-equipped facility, ready for operation (at the "turn of the key"). This type of contract is usually negotiated between the parties.

## Slide 46
Conditions of Contract for
EPC/Turnkey Projects
(Silver Book): Key points
FIDIC – SILVER BOOK
Contractor designs and takes full responsibility
Employer may appoint a Representative
Fixed price, to cover risks taken on by Contractor
Payments according to progress
No certification of payment

## Slide 47
How to select the
right book explained
SELECTING THE RIGHT BOOK
Is the Employer (or the Engineer) going to do most of the design?
Is the Contractor going to do most of the design?
Is it a Privately Financed (or Public/Private Financed) Project of BOT or similar type where the Concessionaire takes total responsibility for the financing, construction and operation of the Project?
of relatively small value, short construction time, involving simple or repetitive work
B
A
it is a Contract for larger or more complex project ?
OR
Is the Contract...

## Slide 48
How to select the
right book explained
SELECTING THE RIGHT BOOK
Case A) Contract is of relatively small value, short construction time or involving simple or repetitive work
If the price for the contract is relatively small, say under 370 000 € or the construction time is short, say less than 6 months, or the work involved is relatively simple or repetitive - dredging work might be a good example: then consider using the Short Form of Contract, which is a completely new FIDIC Book specially prepared for such projects.
It does not matter whether the design is provided by the Employer (or his Engineer/Architect if he has one) or by the Contractor,
It does not matter whether the project involves construction, electrical, mechanical, or other engineering work.

## Slide 49
How to choose the
right book explained
SELECTING THE RIGHT BOOK
It is a Privately Financed (or Public/Private Financed) Project of BOT or similar type where the Concessionaire takes total responsibility for the financing, construction and operation of the Project.
The Employer (or the Engineer) is going to do most of the design
B) 2
B) 1
The Contractor is going to do most of the design
OR
The contract is for larger or more complex project and...
OR
B) 3

## Slide 50
SELECTING THE RIGHT BOOK
Case B) 1 Contract is for larger or more complex project and the
Employer (or the Engineer) is going to do most of the design
As in traditional projects, e.g., infrastructure, buildings, hydropower, etc., the Employer did nearly all the design (perhaps not construction details, reinforcement, etc.),
  and the Engineer administered the Contract, monitored the construction work and certified payment
  and the Employer was kept fully informed, could make variations, etc.
  and with payment according to bills of quantities or lump sums for approved work done.
If this is what is wanted - choose the Conditions of Contract for Construction for Building and Engineering Works Designed by the Employer (Contract for Construction).
How to select the
right book explained

## Slide 51
SELECTING THE RIGHT BOOK
As in traditional projects, e.g., electrical and mechanical works, including erection on site the Contractor (or Supplier) did the majority of the design, e.g., the detail design of the plant or equipment, so that the plant met the outline or performance specification prepared by the Employer, and in the relatively more recent design-build and turnkey type projects the Contractor also did the majority of the design, not only of plant projects but also of various infrastructure and other types of projects, and the project was required to fulfil the “Employer’s Requirements”, i.e., an outline or performance specification prepared by the Employer (The Orange Book), and... (see next slide)
Case B) Contract is for larger or more complex project and the
Contractor is going to do most of the design
How to select the
right book explained

## Slide 52
SELECTING THE RIGHT BOOK
(continued)
  and the Engineer (Employer’s Representative in the Orange Book) administered the Contract, monitored the manufacture and erection on site or construction work and certified payment,
  and with payment according to achieved milestones generally on a lump sum basis.
If this is what is wanted - choose the Conditions of Contract for Plant and Design-Build for Electrical and Mechanical Plant and for Building and Engineering Works Designed by the Contractor (Plant and Design-Build Contract)
Case B) 2
Contract is for larger or more complex project and the
Contractor is going to do most of the design
How to select the
right book explained

## Slide 53
SELECTING THE RIGHT BOOK
Then the Concessionaire (the “Employer”) probably requires to have a contract with the construction Contractor, i.e., an EPC (Engineer, Procure, Construct) Contract, where the Contractor takes total responsibility for the design and construction of the infrastructure or other facility, and where there is a higher degree of certainty that the agreed contract price and time will not be exceeded, and...(see next slide)
Case B) 3
Contract is for a larger or more complex project and it is a Privately Financed (or Public/Private Financed) Project of BOT or similar type where the Concessionaire takes total responsibility for the financing, construction and operation of the Project
How to select the
right book explained

## Slide 54
SELECTING THE RIGHT BOOK
(continued)
  and the Employer does not wish to be involved in the day-to-day progress of the work, provided the end result meets the performance criteria he has specified
  and the parties concerned (e.g., sponsors, lenders and the Employer) are willing to see the Contractor paid more for the construction of the Project in return for the Contractor bearing the extra risks associated with enhanced certainty of final price and time.
If this is what is wanted - choose the Conditions of Contract for EPC/Turnkey Projects (EPC/Turnkey Contract) - a completely new FIDIC Book suitable for this purpose.
Case B) 3
Contract is for a larger or more complex project and it is a Privately Financed (or Public/Private Financed) Project of BOT or similar type where the Concessionaire takes total responsibility for the financing, construction and operation of the Project
How to select the
right book explained

## Slide 55
CONDITIONS OF CONTRACT
The Conditions of Contract include:
  General Conditions of Contract
  Guidance for the Preparation of Particular Conditions of Contract
  Forms of Letter of Tender, Contract Agreement and Dispute Adjudication Agreement
The conditions of contract

## Slide 56
CONDITIONS OF CONTRACT – GENERAL CONDITIONS
The conditions of contract
General Conditions of Contract include:
  General Conditions (20 clauses)
  APPENDIX – General Conditions of Dispute Adjudication Agreement (8 clauses + Annex with Procedural Rules)
  INDEX OF SUB-CLAUSES (alphabetical)

## Slide 57
CONDITIONS OF CONTRACT – GENERAL CONDITIONS
The conditions of contract
R vs Y book

## Slide 58
CONDITIONS OF CONTRACT – GUIDANCE
The conditions of contract
Guidance for the Preparation of the Particular Conditions of Contract include:
  Guidance for the Preparation of the Particular Conditions
  Annexes – FORMS OF SECURITIES
    - Annex A – Example Form of Parent Company Guarantee
    - Annex B – Example Form of Tender Security
    - Annex C - Example Form of Performance Security – Demand Guarantee
    - Annex D – Example Form of Performance Security – Surety Bond
    - Annex E - Example Form of advance Payment Guarantee
    - Annex F – Example Form of payment Guarantee by Employer

## Slide 59
CONDITIONS OF CONTRACT – GUIDANCE
The conditions of contract
Guidance includes Guidance for the Preparation of Particular Conditions of Contract that is to assist writers of the Particular Conditions by giving options for various sub-clauses:
  FIDIC recommend suitably-qualified engineers to prepare documents and a review by a suitably qualified lawyer
  Major exercise is in cross referencing General Conditions with
    - Appendix to tender
    - Specifications
    - Particular Conditions
  And ensuring no contradiction

## Slide 60
CONDITIONS OF CONTRACT – FORMS
The conditions of contract
Forms of Letter of Tender, Contract Agreement and Dispute Adjudication Agreement include:
  LETTER OF TENDER with APPENDIX TO TENDER
  CONTREACT AGREEMENT
  DISPUTE ADJUDICATION AGREEMENT

## Slide 61
CONDITIONS OF CONTRACT – FORMS
The conditions of contract
Appendix to tender includes Non-Financial details to be completed as part of tender documentation like:
  Employer's details, Contract's details (completed after contract award), Engineer's details, Time for completion of the works, Defects notification period, Electronic transmission systems, Governing law, Ruling language, language for communication, Time for access to the site, Normal working hours, Period for submission of insurances, Date by DAB shall be appointed, Section completions
Together with….

## Slide 62
CONDITIONS OF CONTRACT – FORMS
The conditions of contract
Financial details to be completed as part of tender documentation like:
  Amount of Performance security, Delay damages for the Works, Maximum amount of delay damages, Percentage for adjustment of Provisional Sums, Adjustment for changes in cost, total advance payment (and details for payment), Percentage for retention, Limit of Retention Money, plant and Material en route to site, Minimum amount of interim Payment Certificate, Currency details, Maximum amount of deductibles for insurance of the Employer's risk, Maximum amount of the third party insurance.

## Slide 63
CONDITIONS OF CONTRACT
The conditions of contract